Barkley Community Forest Corporation

REGULAR Minutes

Held in the Black Rock Resort Dining Room

Marine Drive, Ucluelet, BC, V0R 3A0

April 6th, 2018 @ 11:00 am.

In Attendance: -   T Smith; G Lyons; Z. Schafer; G Johnsen; D Corlazzoli;

Apologies: -	     N Plonka; R. Shafer; M Noel (Council);

Terry Smith opened the meeting at 11:08 am

- Regular Agenda:

Moved to adopt the Agenda, G Johnsen seconded D Corlazzoli;

Passed unanimously

- Minutes of previous Regular Meeting: - March14th, 2018: -

Moved to adopt the March 14th, 2018 Minutes Z Schafer, seconded G. Johnsen

Passed unanimously

- Update on Harvesting:

- Phase I

  - Only 2 loads left on SB5;

  - Waste Surveys will be completed next week (SB1 & SB5);

- Phase II

  - Waste Surveys for SB8, SB9 & Merc;

  - Cur control for Phase II will be done in 2 weeks;

  - All will be done by the end of April;

  - WFP will settle their final payment for the Phase I contract in May;

- Planting on SB1,2,3,5, & 6 (Phase I & II) will start in the coming weeks;

  - Agreement with WFP for them to pay BCFC for their Phase I obligation;

  - The remainder will be done in September;

- CBT Youth Planting program will take place in May (1,000 trees by USS Students);

  - Need to arrange bags and shovels;

  - Could consider a public tour at the same time (Discuss in coming meetings);

  - Invite the Press;

- Phase III

  - The Contract with Island Timberlands for Phase III has been signed, and the 1st of 4 payments is in the Bank, along with the Security Deposit;

  - Zolie to meet on Tuesday, April 10th with IT rep’s to sign-off on Pre-Works details;

  - Zolie to copy the Board with the details of that meeting;

- Additional Phase Options

- Phase IV

  - A tentative proforma for some 9,500m3 on OZ1/2 has been developed;

- Phase V

  - There is also an opportunity for an additional 10,000m3 on OZ3

Moved to go ahead with the development of Phases IV & V D Corlazzoli, seconded G. Johnsen

Passed unanimously

- In-Camera Policy:

- The Board reviewed the proposed In-Camera Policy as presented by Geoff Lyons.

  - There was one change made that item 2 “decision’ should be changed to “discussion”.

Moved to adopt the In-Camera Policy as modified, D Corlazzoli, seconded Z Schafer.

Passed unanimously

- Firewood:

- Due to weather related issues many of the deadlines for firewood availability have not been met.

- When the waste surveys are completed in the coming weeks, we should be in a position to open up some of the blocks, with permitting being addressed, on-line, through the Ministry of Forests;

- Motion to Go IN Camera -  G Johnsen/ D Corlazzoli           (@ 12:18 pm)

- Items brought out of the In-Camera Meeting: -

  - Phase III Contract:

    - Island Timberlands have been awarded Phase III contract for some 20,000 m3.

- Any Other Business: -

  - N/A

- Date of Next Meeting

  - All Members to email the Chair with suitable dates towards the end of April early May

- Meeting Adjourned: -  12:54 pm

Approved: -        Original signed by TD Smith			 Original signed by G Johnsen

___________________			__________________

Chair					Secretary