TIMBER SALE TENDER 2020-02

7 AUGUST 2020

BY ZOLTAN SCHAFER, RPF

|  |  |  |  | Timber Sale Tender 2020-02 BBBBBBBBBBBBBBBBBBCFLP |
| --- | --- | --- | --- | --- |

Harvest and Purchase of Standing Timber Cutting Permit 10 Blocks OZ 4

The Barkley Community Forest Limited Partnership (BCFLP) is the corporate entity entrusted to operate the Barkley Community Forest. Shareholder Partners of the BCFLP are the District of Ucluelet and Toquaht Nation. The BCFLP is administered by a local Board of Directors and managed by a local General Manager.

The BCFLP is seeking tenders from B.C. entities interested in purchasing standing timber from the Community Forest Lands. The BCFLP and its Board has a mandate to manage this tenure in a way that is both economically sustainable and provides positive benefits to the community These benefits include water quality, recreation, local employment, local use of forest products and non-timber forests products while maintaining a high level of forest stewardship including high utilization and low levels of waste post-harvest.

The BCFLP is requesting interested parties to present tenders to harvest and purchase approximately 22,000 m3 of wood. The agreement is from September 21, 2020-June 30, 2021. All work is to be completed by June 30, 2021. Any extensions to the agreement must be approved in writing and may be granted in specific circumstances. Please see the attached Information Package for specifications.

Your bid proposal should consider the following:

- End use of logs or customers for the logs produced.

- Access to, or relationships with, competent and experienced BC Safe Certified logging and road contractors.

- Lump sum bid

- The expertise and benefits your company can provide to ensure the maximum financial benefit to the BCFLP while ensuring its mandates are met.

- Methods and assurances on how your company could meet the goals of the BCFLP regarding:

- utilizing local employment

- maximum utilization of wood within the Port Alberni area

- Any other information you wish to provide, i.e. references etc.

The General Manager of the BCFLP, Zoltan Schafer, R.P.F. may provide clarification if required on the information package  provided by phoning (250)720-1177 however any additional information requested must be in writing by email at zolie_schafer@telus.net or by phoning (250) 720-1177.  All clarifications impacting the bidding process will be shared with all interested parties.

Please submit your bid using the Bid Tender Offer Form no later than September 14, 2020 at @ 3:00pm.

The BCFLP makes no commitments as a result of this Timber Sale Tender and may, as a result of submissions received, accept or reject a bid at their sole discretion. Based on the tenders received, the BCFLP may issue a timber sale agreement for volumes to the amount in this timber sale tender.

TIMBER SALE TENDER

Cutting Permit 10 Block OZ 4 (K3S/010)

- Harvesting:

Approximately 22,000 m3 (37.9 ha) of old growth (approximately 3% Cedar, 80% Hemlock/Balsam and 17% Fir).The bidder should walk the blocks and review the attached cruise reports ( Harvest and Cruiser Call grade) to verify the volume they intend to harvest and offer with their lump sum bid.

Block OZ 4 is designated clear-cut and there are no Wildlife Tree Retention Areas and Timber Leave Areas in the blocks as per the Harvest Map and SOP instructions

There are no CMT’s, cultural values, terrain or visual concerns for these blocks noted from the assessments and reports completed by qualified professionals for these cutblocks. Unidentified features found as per the SOP‘s provided at the preworks must be reported to BCFLP General Manager and work stopped until resolved. Refer to the Harvest Maps for streams and fall/yard away prescriptions as well as designated crossings.

Harvest volume is a combination of ground based and cable systems with mechanical and hand falling as per the approved Harvest Plan Maps. Any changes to the harvest Plan must be approved in writing by the General Manager

All harvesting must comply with all regulations, approved cutting permits, site plans and assessments.

Fire hazard abatement will be conducted upon completed of harvesting and deactivation which may result in burning and disposing of roadside debris by the successful bidder.

All trails must be rehabilitated and follow SOP’s attached at the preworks to ensure the blocks approved site deg in the site plan is followed.

The General Manager will provide at the preworks meeting all Harvest Maps, SOPS, CP and Road Use documents and other assessments required for the sale

- Roads- All roads for this sale have been constructed by the licensee. The bidder will be             responsible for all maintenance and deactivation of these roads as per the approved deactivation plan and maps.

- Road Maintenance:

The successful bidder will be responsible for road maintenance for all roads under approved road permits and road Use agreements held under BCFLP for the duration of the contract.

- Completion:

All harvesting and logging cleanup to be completed by June 30, 2021 unless a written extension is granted by BCFLP upon request in writing from the successful bidder... All unharvested timber on the approved harvest area will become the property of BCFC upon expiry of the agreement.

5. Waste and Residue Province of BC:

On completion of harvesting or on expiry of this agreement, the Licencee (BCFLP) will engage a certified waste and residue surveyor to complete a waste and residue survey on the cut blocks.  BCFLP will pay the costs of completing the survey.

The Purchaser will be responsible to pay the Licensee:

(i)	For Waste and Residue (W/R) as follows:

- Payment of all waste and residue survey results payable as invoiced by the Province of BC under HBS which meets the Province of BC standards (waste manual amendment #2 approved December 15, 2019).

(ii) Current Province of BC waste and residue policy includes:

- Allowance benchmark of 10M3 per hectare of avoidable waste as non-billable.

- These cut blocks are not in the fibre recovery zone (single stumpage)

    - 6.  Waste and Residue Billing   BCFLP (Penalty)

In addition to billing by the Province of BC, the purchaser will pay to the Licensee (BCFLP)

- A penalty in the amount of $10/per m3 for all avoidable waste (W/R) for the blocks as per the waste and residue survey results approved under the current approved Province of BC manual.  This billing will apply to the same volume billed by the Province under section 5 and will include the 10m3 waste benchmark allowance.

7. Tendered Bid:

The lump sum bid shall be for the total volume of merchantable timber that you intend to harvest from the cut blocks. The lump sum bid does not include Province of BC stumpage payments and does not include any billing for waste and residue as noted in point 5.

The Purchaser must have all timber scaled at an approved scale site by a licensed scaler in the Province of BC. All scale results must be submitted to the Province of BC in accordance with Provincial legislated requirements.

The successful bidder is responsible to pay all Province of BC HBS stumpage that is due to the Ministry of Forests, Lands and Natural Resource Operations at the tabular rates attached.

Stumpage Payments to the Province will be based on scale and royalty (S/R) volumes and invoices of the Ministry of Forests, Lands, Natural Resource Operations and Rural Development.  (MFLNRORD).

8. Security Deposit:

The BCFLP will require a security deposit, at time of contract award, in the sum of $75,000 for this sale. The amount will be returned upon successful completion of all works. The deposit will be used for payment of works not completed or payments not made by the contractor. The deposit will not be returned if the contractor defaults on the contract.

9. Payment Schedule

The BCFLP will require a 25% payment based on the awarded lump sum bid for this sale (payable on signing of the agreement). A payment schedule for the remaining volume will be set up in 3 equal payments for the term of this agreement which is December 15, 2020, March 31, 2021 and June 30, 2021 or payment in full on completion of harvesting of all timber under this agreement. This is to ensure BCFLP receives payments regardless of logging and scaling timelines during the term of the agreement.

The BCFLP will require monthly scale reports once scaling begins

10. Other Info:

- Cutting Permit 10 is approved and will be provided

- Road Use Agreements for Barkley and Mercantile FSR are approved under BCFLP

- Final site plan and other assessments will be supplied at the preworks

- Harvest Preworks Instructions with SOP’s will be supplied in the final package

- The successful bidder is responsible for all harvesting costs including but not limited to : falling,  yarding, processing, load, haul, dryland sort costs, scaling, barging, site rehabilitation in the form of ditch cleaning , debris piling , deactivation  and burning

- The successful bidder will be responsible for road maintenance, which is grading, brushing, culverts and minor road repairs as per the signed road use agreement

- The licensee (BCFC) will be responsible for planting and silviculture costs

|  | BARKLEY COMMUNITY FOREST LIMITED PARTERNSHIP Alberni Valley Community Forest Corporation |
| --- | --- |

Contract Name/Project: Harvest and Purchase of Standing Timber

Location:	Block OZ4 CP 10

Deadline for Submissions: (3:00pm PST) September 14, 2020

Sealed Tender Submissions submitted in person or by mail to:

Chairman of the Board	BCFLP Office, 1971 Peninsula RD PO Box 707 Ucluelet, B.C. V0R 3A0 
Attention Zoltan Schafer, RPF General Manager

NAME OF BIDDER (the bidder):

Business Address:

Telephone Number: FAX Number:

Email Address:

WCB #: BCFSC Certification:

Identify how you may maximize local employment and support First Nations participation and/or attach your plan:

1. IN ACCORDANCE WITH THE FOLLOWING PROVISIONS:

- This Tender is irrevocable for 30 days following the tender closing date.

If the Purchaser revokes this Tender within 30 days following the tender closing date, or fails to execute the agreement within the time period specified in the agreement award letter:

i. the BCFLP may pursue any remedy available to it at law or in equity.

- if this Tender is accepted, the purchaser will provide the BCFLP with proof of insurance coverage required in the agreement.

- the successful purchaser will be designated as the owner under the Workers Compensation Act Part 3 in respect to any workplaces associated under this agreement. The bidder as the owner may appoint a third-party contractor as prime contractor for any workplace under this agreement that is a multi-employer workplace for the purposes of WCA Part 3 Section 118. All third-party contractors must be registered with the BC Forest Safety Council and be registered as an independent form under the Workers Compensation Act.

- the successful purchaser will ensure that each member of the workforce who will perform the Work in Canada under the agreement is either a Canadian citizen, a permanent resident of Canada, or holds a valid employment visa from the Government of Canada;

Table 1 – Unit Prices for the Timber Sale

| Item # | Description of Timber for Sale | Lump Sum Bid |
| --- | --- | --- |
| 1 | Approximately 22,000 m3 of Second Growth Timber CP 10 BLK OZ 4 as per maps, cruise and cutting specifications in the documents supplied with this tender offer |  |

The lump sum bonus Bid to be exclusive of costs (charges for) BC scale and Royalty invoices for stumpage, GST, and charges for waste as noted in points 5 and 6.

THIS TENDER has been signed by the Purchaser or its duly authorized representatives or officers

on the _____ day of	, 2020

Signature of Purchaser or Purchaser`s Authorized Representative

Print or type name and position of Purchaser or Purchaser`s Authorized Representative.

Appendices

Appendix A – Overview Map of the Operating Area

Appendix B – CP 10 Approved Document

Appendix C- Approved Site Plan Blocks OZ 4

Appendix D –   Harvest Map for OZ 4

Appendix E- Cruise Compilations for CP 10

Appendix F- Stumpage Rates Community Tenure with waste targets

Appendix G- FSR road use agreements

# Text boxes

BARKLEY COMMUNITY FOREST CORPORATION

BARKLEY COMMUNITY FOREST LIMITED PARTNERSHIP

LICENCE CFA K3S